SUNSEA JEWELLERS

SaaS Launch Playbook

SSJBot + FMS + HR  |  Selling to Jewellers Across India

May 2026  |  Confidential

# 1.  Executive Summary

You have already built 90% of a production-ready, multi-tenant SaaS product. Your three apps — SSJBot (CRM + WhatsApp automation), FMS (Field Management), and HR — already use tenant_id on every database table. Your data is already siloed per company. What remains is relatively small: URL routing per company, a tenants management table, module access control, white-label branding, and a super-admin panel. This document tells you exactly what to do and in what order.

Good news: The hardest architectural decision — multi-tenancy at the database level — is already done. You are NOT starting from scratch.

# 2.  Pricing Model

## 2.1  Monthly Subscription — Per Module

Charge Rs.5,000 per module per month. A jeweller who subscribes to all three modules pays Rs.15,000 per month.

| Module | What It Covers | Price / Month |
| --- | --- | --- |
| SSJBot / CRM | WhatsApp bot, leads, funnels, demands tracker, hot/warm/cold scoring | Rs. 5,000 |
| FMS — Field Mgmt | Field team tracking, visit scheduling, catalogue sharing, FMS steps | Rs. 5,000 |
| HR Module | Attendance, leave tracking, payroll, staff records, shift scheduling | Rs. 5,000 |

## 2.2  One-Time Setup Fee

Charge Rs.5,000 as a one-time setup fee per jeweller. This covers onboarding, WhatsApp connection, initial data import, and a training call. Collected before activation.

## 2.3  Revenue Scenarios

| Clients | Avg Modules | Monthly MRR | Annual Revenue |
| --- | --- | --- | --- |
| 5 jewellers | 2 modules | Rs. 50,000 | Rs. 6,00,000 |
| 10 jewellers | 2 modules | Rs. 1,00,000 | Rs. 12,00,000 |
| 20 jewellers | 2.5 modules | Rs. 2,50,000 | Rs. 30,00,000 |
| 50 jewellers | 3 modules | Rs. 7,50,000 | Rs. 90,00,000 |

Setup fee adds extra: 10 clients = Rs.50,000 one-time. 50 clients = Rs.2,50,000 one-time. Pure margin since your infrastructure cost per client is near zero.

# 3.  What's Already Built (Your Head Start)

A full audit of your codebase confirms the following multi-tenant features are already working:

- tenant_id column on every table — bullion_leads, funnels, personas, staff, demands, contacts, FMS steps, HR records

- getTenantId() reads the logged-in user's tenant automatically on every query

- Role-based access — superadmin, admin, manager, staff roles fully working

- app_permissions field on staff — controls which tabs each user sees

- WhatsApp multi-number support — each funnel has its own wbiztool_client (WA number)

- DEFAULT_TENANT_ID set — SSJ is already Tenant #1 with UUID a1b2c3d4-...

- Vercel deployment — a single deployment can serve all /companyname URLs

- Supabase backend — same project handles unlimited tenants in the same tables

You are missing 4 things: a tenants table, URL-based tenant detection, module access guards, and a super-admin panel. All are relatively small additions — 1 week of development total.

# 4.  URL Strategy — /companyname Routing

## 4.1  Recommended: Path-Based Routing (Start Here)

Each jeweller gets their own URL. Examples:

- yourapp.com/mangatrai  ->  Mangatrai Jewellers login screen

- yourapp.com/bhimji     ->  Bhimji Jewellers login screen

- yourapp.com/ssj        ->  Sunsea Jewellers (your own account)

This works immediately with Vercel and React Router. No DNS or SSL changes needed. All big SaaS products start with path-based routing (Notion, Slack, Linear all use this pattern).

## 4.2  How It Works (Step by Step)

- User visits yourapp.com/mangatrai

  - React Router extracts the slug 'mangatrai' from the URL path

  - App queries Supabase: SELECT * FROM tenants WHERE slug = 'mangatrai'

  - If found: show that tenant's branded login (their logo, name, brand color)

  - If not found: show 'Company not found' page

- User logs in with their username/password

  - Their staff record has tenant_id matching mangatrai's UUID

  - Every subsequent query filters by getTenantId() -> complete isolation

## 4.3  Optional Later: Subdomains (Phase 3)

After 20+ clients you can upgrade to mangatrai.yourapp.com subdomains. This requires Vercel Pro (Rs.1,800/month) and Cloudflare wildcard SSL. Defer this to Phase 3 — path routing works perfectly for Phase 1 and 2.

# 5.  Backend Work Required

## 5.1  New Table: tenants (Run This Migration Once)

This is the single most important database change. Create this table in Supabase SQL editor:

CREATE TABLE public.tenants (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

slug            TEXT UNIQUE NOT NULL,  -- URL path: 'mangatrai'

name            TEXT NOT NULL,          -- 'Mangatrai Jewellers'

logo_url        TEXT,                   -- CDN link to their logo

brand_color     TEXT DEFAULT '#B8860B', -- hex color for their theme

city            TEXT,

contact_name    TEXT,

contact_phone   TEXT,

modules         TEXT[] DEFAULT '{}',   -- ['crm','fms','hr']

billing_start   DATE,

setup_fee_paid  BOOLEAN DEFAULT FALSE,

is_active       BOOLEAN DEFAULT TRUE,  -- false = access suspended

notes           TEXT,                   -- internal notes

);

## 5.2  Work Done ONCE Per New Client Onboarding

Every time a new jeweller signs up, you perform these 8 steps. Total time: 30 to 60 minutes per client.

| # | Task | How | Time |
| --- | --- | --- | --- |
| 1 | Insert row in tenants table — slug, name, city, modules, billing_start | Supabase UI | 5 min |
| 2 | Create first admin staff record — username, password, role=admin, tenant_id | Supabase UI | 5 min |
| 3 | Upload their logo to media service CDN, save the URL in tenants.logo_url | You + File upload | 5 min |
| 4 | Set their brand_color in tenants table (their brand's primary color) | Supabase UI | 2 min |
| 5 | Create their WhatsApp funnels with their WA number as wbiztool_client | Supabase UI | 10 min |
| 6 | Import their existing customers via CSV import (optional but valued) | App import tool | 15 min |
| 7 | Send their login URL: yourapp.com/theirslug + username + password | WhatsApp/Email | 2 min |
| 8 | 1-hour video call training walkthrough of all their subscribed modules | Google Meet/Zoom | 60 min |

After these 8 steps, the client is fully live. They can add their own staff, manage their own funnels, and operate 100% independently. You only need to intervene for billing, module upgrades, or technical issues.

## 5.3  What the App Handles Automatically (Zero Extra Work from You)

- Login: staff table matches username + tenant_id — returns correct tenant automatically

- Data isolation: all 50+ database queries already filter by getTenantId()

- Staff creation: their admin can add/remove/reset passwords for their own staff

- WhatsApp bot: reads funnels filtered by their tenant_id — bot works for them automatically

- FMS and HR: all data scoped to their tenant — nothing leaks between clients

# 6.  Frontend Controls — What Clients Can Change

## 6.1  Settings Tab (Admin-Only, Self-Service)

Build a Settings tab visible only to users with role=admin or role=superadmin. It reads from and writes directly to their tenants row. They never need to contact you for any of these changes:

| Setting | What It Does | DB Column |
| --- | --- | --- |
| Business Name | Shown in app header top-left and login screen | tenants.name |
| Logo Upload | Their logo shown on login screen and in the header bar | tenants.logo_url |
| Brand Color | Changes button colors, accents, borders throughout the entire app | tenants.brand_color |
| City / Location | Appears in reports, exports, and invoice headers | tenants.city |
| Contact Info | Contact person and phone for your billing records | tenants.contact_* |
| Staff Management | Add/edit/remove their own staff members and reset passwords | staff table |
| WhatsApp Numbers | Link their WA numbers to their funnels (CRM module) | funnels.wa_number |
| Bot Persona / Script | Customise their WhatsApp bot's name, tone, and conversation script | personas table |
| FAQs for Bot | Add product FAQs the bot will answer automatically | faqs table |

## 6.2  Brand Color — How It Works in the App (One Code Change)

After login, inject their brand color as a global CSS variable. Every button, border, and highlight in the app will automatically use their color. This single change gives the app a white-label feel per jeweller.

// After login, in App.jsx:

const color = tenant.brand_color || '#B8860B';

document.documentElement.style

.setProperty('--brand', color);

## 6.3  Module Access Guard — What Only YOU Control

The tenants.modules array controls which tabs a client can see. If a client subscribes to only CRM, their app hides the HR and FMS tabs entirely. You update this in your super-admin panel when they pay or upgrade.

// Example: hide HR tab if not subscribed

const hasHR  = tenant.modules.includes('hr');

const hasFMS = tenant.modules.includes('fms');

# 7.  Super Admin Panel — Your Control Centre

A hidden tab — visible only when role=superadmin AND tenant_id matches SSJ's UUID. This is your dashboard for managing all client accounts.

## 7.1  Features

- Dashboard: total tenants, active count, monthly MRR, setup fees collected

- Client list: each jeweller's name, slug, city, modules subscribed, billing start, active status

- Quick actions per client: activate/deactivate, add/remove modules, reset admin password

- Add new tenant: a form that creates the tenants row + first admin staff row in one click

- Revenue view: monthly billing due per client, who has paid, who is overdue

## 7.2  Access Control (Code)

const SSJ_TENANT_ID = 'a1b2c3d4-0000-0000-0000-000000000001';

const isSuperAdmin =

user?.role === 'superadmin'

&& user?.tenant_id === SSJ_TENANT_ID;

# 8.  How Your Existing Infrastructure Handles New Clients

## 8.1  Supabase (Database)

No separate Supabase project needed per client. One project, one set of tables, all tenants separated by tenant_id. The free tier handles 500MB of data and up to 50,000 rows per table — enough for 15 to 20 jewellers. Supabase Pro is $25/month (about Rs.2,100) and handles millions of rows easily.

## 8.2  Vercel (Frontend Hosting)

One Vercel deployment serves every client. The URL /mangatrai and /bhimji both load the same React bundle — the app reads the slug and loads the right tenant. No extra deployments, no extra Vercel projects, no extra cost per client.

## 8.3  WhatsApp Service (Baileys on Synology NAS)

Each jeweller connects their own WhatsApp number. Your Baileys service can run multiple WA sessions in parallel (one per phone number). You create a funnel row for them with their number as wbiztool_client. Each jeweller scans their own QR code once to connect their number.

Every client needs their own WhatsApp number. You cannot share one number across multiple jewellers — each business needs its own WA business account.

## 8.4  Google Apps Script (Gold/Silver Rates)

The live rates proxy is shared across all tenants. Public market rates are the same for everyone — no change needed here.

## 8.5  Cost Per New Client (Marginal Cost)

| Resource | Your Additional Cost | Revenue from Client |
| --- | --- | --- |
| Supabase DB | ~Rs. 0 (shared pool) | — |
| Vercel hosting | ~Rs. 0 (shared deploy) | — |
| WhatsApp session on NAS | ~Rs. 0 (existing NAS) | — |
| Your setup time (1-2 hrs) | Your time only | Rs. 5,000 setup fee |
| Monthly support (~30 min) | Your time only | Rs. 5,000-15,000/month |

Marginal infrastructure cost per new client = Rs.0. Your only cost is your time. This is why SaaS businesses are profitable — revenue scales, costs don't.

# 9.  Data Security and Tenant Isolation

## 9.1  Current State

Today, data is isolated at the application layer — every query in App.jsx filters by getTenantId(). This is correct and it works. However, if there is ever a coding bug that forgets to add the filter, data could theoretically cross tenants. This is unlikely but not impossible.

## 9.2  Supabase Row Level Security — Phase 2 Requirement

Before onboarding paying customers, enable RLS (Row Level Security) on all tables. This moves isolation enforcement from the app code to the database itself. Even if the app sends a query without a tenant filter, the database will block it. This is the industry standard for multi-tenant SaaS.

-- Run this for every table:

ALTER TABLE bullion_leads ENABLE ROW LEVEL SECURITY;

CREATE POLICY tenant_only ON bullion_leads

USING (tenant_id = current_setting('app.tenant_id')::uuid);

Legal and ethical obligation: Jeweller A must never be able to see Jeweller B's customers. Enable RLS before going live with the first paying client.

# 10.  Phased Roadmap

## Phase 1 — Ready to Sell (1 to 2 Weeks)

| # | Task | Effort | Priority |
| --- | --- | --- | --- |
| 1 | Create tenants table in Supabase (run migration SQL) | 30 min | MUST |
| 2 | Insert SSJ's own tenant row (slug='ssj', all modules enabled) | 5 min | MUST |
| 3 | Add React Router slug detection and Supabase tenant lookup on app load | 2 hrs | MUST |
| 4 | Branded login screen — show tenant logo and name fetched by slug | 1 hr | MUST |
| 5 | Module access guard — hide tabs the tenant has not subscribed to | 2 hrs | MUST |
| 6 | Basic Super Admin panel — list all tenants, add new tenant form | 4 hrs | MUST |
| 7 | Create 1 demo jeweller account and test end-to-end | 1 hr | MUST |

## Phase 2 — Polish (Month 2)

| # | Task | Effort | Priority |
| --- | --- | --- | --- |
| 8 | Settings tab — tenant updates logo, brand color, business name themselves | 3 hrs | HIGH |
| 9 | CSS brand color variable — inject tenant color at login throughout UI | 2 hrs | HIGH |
| 10 | Super Admin billing tracker — MRR summary, overdue clients highlighted | 3 hrs | HIGH |
| 11 | Supabase RLS policies on all tables — database-level tenant isolation | 4 hrs | HIGH |
| 12 | Auto-disable tenant if billing lapsed: is_active=false blocks all logins | 1 hr | HIGH |
| 13 | Welcome WhatsApp message + PDF guide sent on onboarding | 1 hr | NICE |

## Phase 3 — Scale (Month 3+)

| # | Task | Effort | Priority |
| --- | --- | --- | --- |
| 14 | Subdomain routing: theirname.yourapp.com (Vercel Pro + Cloudflare) | 1 day | NICE |
| 15 | Auto-generate monthly invoice + WhatsApp payment reminder | 4 hrs | NICE |
| 16 | Razorpay recurring subscription links per client | 1 day | NICE |
| 17 | In-app upgrade prompt for non-subscribed modules | 2 hrs | NICE |
| 18 | Public marketing website + pricing page for your SaaS | 2 days | NICE |

# 11.  Sales Strategy — Getting Your First 5 Clients

## 11.1  Your Ideal First Client

A jeweller with 3 to 15 staff, already using WhatsApp for customer communication, frustrated with Excel for leads and attendance, based in any Indian city. You don't need to explain what the product does — you show them a live demo in 10 minutes and they immediately see the value.

## 11.2  How to Find Them

- Jewellery trade WhatsApp groups — your fastest channel

- Your own suppliers and manufacturers — they know every jeweller in your region

- Jewellery trade exhibitions — demo on an iPad at the event

- Instagram and Facebook ads targeting jewellery shop owners by city

- Cold WhatsApp outreach — use your own bot to reach prospective clients!

## 11.3  Demo Script (10 Minutes)

Never show slides. Show the live product. Demo flow: (1) WhatsApp message comes in from a customer, (2) bot replies automatically with the right tone and asks qualifying questions, (3) lead appears in the CRM dashboard in real time, (4) a demand card is created in FMS with hot/warm/cold temperature, (5) staff attendance is visible in HR. Ask: 'How are you managing this today?' They will answer: Excel or WhatsApp manually. That is your sale.

## 11.4  Handling Common Objections

| Objection | Your Response |
| --- | --- |
| 'We use Excel' | Excel cannot reply to a WhatsApp at 2am. Our bot does. You lose 30% of leads to slow response — this recovers that. |
| 'Rs.5,000 is expensive' | One extra sale per month from automated follow-ups pays for the full year. Most clients see ROI in week one. |
| 'Is our data safe?' | Every jeweller's data is 100% private. No other shop can ever see your customers. Supabase is the same technology banks use. |
| 'Can we try before paying?' | Yes — we offer a 15-day free trial on one module, fully functional, no credit card required. |
| 'What if we want to stop?' | Month-to-month, cancel anytime with 30 days notice. We export all your data to Excel on request — your data is always yours. |

# 12.  Billing and Collections

## 12.1  Manual Billing (First 10 Clients)

- Bill on the 1st of each month via WhatsApp message with amount and UPI QR

- Accept UPI, bank transfer, or cash

- Track payment status in tenants table (setup_fee_paid, billing_start, notes)

- If payment not received by the 10th: set is_active = false in Supabase

- Re-enable immediately on payment confirmation (set is_active = true)

## 12.2  Automate in Phase 3

- Razorpay recurring subscription — auto-charge on 1st of each month

- Auto-generated PDF invoice with your branding

- WhatsApp payment reminder sent by your own bot

## 12.3  Client Agreement (1-Page Terms)

Before activating each client, share a simple 1-page terms document covering: monthly billing date, 30-day cancellation notice, data export guarantee on exit, uptime commitment (best effort), and that their customer data is never shared with any other party.

# 13.  This Week's Action Plan — 7 Days to First Sale

| Day | What To Do | Result |
| --- | --- | --- |
| Day 1 | Run tenants table SQL in Supabase. Insert SSJ's own row. Test login at yourapp.com/ssj. | Routing works |
| Day 2 | Add React Router slug detection. Query tenants by slug on app load. Show 'not found' if invalid slug. | URL routing live |
| Day 3 | Add module access guard. Hide tabs based on tenants.modules. Test with a test account missing modules. | Modules controlled |
| Day 4 | Build basic Super Admin panel. List all tenants. Add new tenant form. Activate/deactivate toggle. | Can onboard clients |
| Day 5 | Create 1 demo jeweller account using Super Admin panel. Test login, leads, FMS, HR end-to-end. | Demo ready |
| Day 6-7 | Call 3 jewellers you already know. Show them the live demo. Collect Rs.5,000 setup fee and first month's subscription. | First sale! |

You are 1 week of development away from a live SaaS business.

The database is already multi-tenant. The logic is already multi-tenant. You need the URL routing, the tenants table, and the super admin panel. That's it.

Build it this week. Demo it next week. Charge Rs.5,000/month. Scale it this year.